# Sprint 2 review / retrospective

## Review

Our offline client is almost completely done, all that is missing for it to be done is picture support and slightly improved functionality with buttons and interface.

The server is set up and can be run, both with connection and contract. Its behavior needs to be defined for it to be done though.

We have made several changes to our programs design, including adding “Project” and “DocumentStruct”, and editing Document and Storage.

Our stories were not very describing of the work that had to be done, and their velocity did not reflect the amount of work that needed to be put in to them.

## Retrospective

### What went well?

We were good at identifying problems and figuring out ways to solve the immediately.

### What could have been better?

We were late each day on starting the actual work, and instead put in more hours in the evenings/nights, which made is more tired.