# Sprint 3 review / retrospective

## Review

Our offline client is completely done, it has a single bug that we are aware of[[1]](#footnote-1) Our web gui is well underway, but not done at this time, it holds a big majority of functionality needed, but not all just yet.

Our server is correctly set up, and just needs to be implemented into the two different types of clients.

We lack some testing on few parts of the system as well.

All the work that was done in this sprint was VERY poorly documented by stories on ScrumDo, as it was neglected in the wake of immense coding sessions.

## Retrospective

### What went well?

We were very efficient at implementing new features to our program, and very few errors were encountered in this sprint, making it very efficient.

A lot of coding/work was done.

### What could have been better?

We worked way more than the time allotted to this sprint, spending nearly 50 % more time working each day than what was planned.

1. When deleting pictures attached to a document, if two pictures are removed within the same session, the second picture will not be deleted from the physical storage in 9/10 tests. [↑](#footnote-ref-1)